Project Health Reporting Agent

| Dimensions | Green (on track) | Amber (at risk) | Red (critical) |
| --- | --- | --- | --- |
| Schedule Slippage | Progress ratio aligns with time elapsed; variance is less than or equal to 0 days. | Minor milestone delays; schedule baseline variance is between 1 and 10 days. | Major timeline slippage; baseline variance is greater than 10 days behind schedule. |
| Milestone Track Health | Completed tasks divided by total track tasks is greater than or equal to 70%. | Task build-up in "In Progress" status (>15%) causing near-term dependencies to stall. | Project stuck in early implementation phases (<50% complete) with deadlines imminent. |
| Blockers & Sentiment | No active blockers reported in project updates or team communication logs. | External risks highlighted with known mitigation timelines or clear due dates. | Direct text indicators tracking active, unresolved technical or functional dependencies. |

HOW DID I MAP FACTORS/ATTRIBUTES TO RAG STATUS?

SCHEDULE SLIPPAGE: this was mapped using the scheduled health summary row. If the variances show a trailing nature in execution delays, the project goes down
BUDGET BURN: some financial factors were absent hence they were replaced by “Resource Hour burn” which acted as a proxy. “In progress” was heavy in numbers and relative to the total timeline shows a critical hour burn.
MILESTONE HEALTH: calculated using the exact ratio of completed tasks vs total scheduled track tasks. Any project showing deadline time below 50% triggers an automatic red alert.
BLOCKERS & STAKEHOLDER SENTIMENT: This is overcome by a QUALITATIVE SENTIMENT OVERRIDE ENGINE. Even though they are healthy, the agent actively scans text commentary fields for any risks. 

ASSUMPTIONS:
Since the data is not cleaned and not 100% perfect as no real-world data is perfect certain assumptions were to be made. So, the first thing that we assume that the data is inclining more towards the negative side as certain terms like ‘pending’, ‘incomplete’ hinder the project and come towards amber status or red status. The second thing that I assumed is to take a completion ratio rather than just take the dates as standard equations related to AI agents or machine learning cannot handle unparsed data. The system anchors its operational analysis to the active metadata timestamp window of July 2026, treating near-term deliverables as immediate critical-path items.